## Slide 1: Training 3: Agile and planning
Part of cooperative research platform (CRP) project between SZE and Bosch.

## Slide 2: Agenda
Training 3: Agile and planning
Motivation
Definitions – common language
Team evolution
Iterative planning: how shall we do it?
Proposed work model: meetings
Roles: per book, practically
Tools

## Slide 3: Motivation
Training 3: Agile and planning

## Slide 4: Motivation
Training 3: Agile and planning

## Slide 5: Definitions – common language
Training 3: Agile and planning
Road-map
Product Increment (PI)
Sprint
Backlog
Grooming
Planning
Retrospective
Review
Standup
Capacity planning

## Slide 6: Team evolution
Training 3: Agile and planning

## Slide 7: Iterative planning
Training 3: Agile and planning
Prepare a road-map:
  Milestones
  Priorization of mile-stones
  We need to know what we want to achieve, what external desires are, what we are capable of
  Usually this follows a brainstorming, creative dreaming, visioning…  responsibility of leaders
  Takes place e.g., every 6-12 months.
Prepare a backlog on main feature level
  Project features are created, priorization is taken over
  Main goals, inputs/expected outputs are clear.
  Then, backlog is derived to epic/story level, which reflect not more than 3-6 months ahead.
Backlog refinement
  Look at the short-term tasks, epics, stories
  This is also called grooming
  All developers are involved
  Stories are detailed, prioritized and effort is estimated

## Slide 8: Iterative planning
Training 3: Agile and planning
Planning - PI
  Refined backlog stories are taken over
  Effort is matched with capacity
  Story level priorization, blockers
  Continuous adjustment with other parties (e.g., lexus is used by other projects, too)
  Assignment  competence check
  Done for 2 months ahead
Planning – Sprint
  2 months PI can be divided to smaller packs
  Continuous tracking
Review
  Sprint and PI level, both
  Expected outcome?
  Input for next PI

## Slide 9: Proposed work model - meetings
Training 3: Agile and planning
Planning (PI: 2 months, Sprint: 2 weeks?)
  Proper preparation: high level goals  low level goals
  How many persons? E.g., integration team, function research team, architects? One
Review (PI review only)
  Measures
  Responsibility
Retro
  Honesty
  Low/highlights, actions!
Standup
  Short, only indicating blockers, advancements
  No technical details, but indication of neccesity of technical discussions!

## Slide 10: Roles – per book, in practice
Training 3: Agile and planning
Stakeholders
Project owner
Product owner
Scrum muster
Developers

## Slide 11: Tools
Training 3: Agile and planning
Github